Stage 1 — Plan (Multi-phase Conditional GAN)

0) Goal & Scope

- Teach the model structural cleanup + phase translation using all available pairs across your 2,887 frames.

- Preserve RGBA transparency; produce clean, line-consistent outputs.

- Save a strong encoder backbone for Stage 2 style adaptation.

1) Phase taxonomy (fixed labels)

Use a single controlled vocabulary across the dataset and UI:

rough, tiedown, line, clean, color, skeleton

- Map folder names to these labels (e.g., “Clean Lines” → clean, “Lines” → line).

2) Data audit & curation

Target: a clean manifest of all paired frames (input → target) spanning multiple animations.

- Inventory each animation folder and record which phases exist. (You already shared screenshots; we’ll finalize a table offline.)

- Canonical size: choose 512×512 (or 768×768 if GPU allows) as the working resolution; keep aspect by padding.

- Alpha discipline: confirm all PNGs truly contain 4 channels; where alpha missing, create alpha=1 (opaque) to standardize.

- De-dup & QA: remove duplicates, extremely low-resolution, or broken frames.

Output of this step: a CSV/JSON “phase manifest” (see Step 3).

3) Pairing strategy & training manifest

We will train a single conditional model that accepts (image, input_phase, target_phase).

Allowed direct pairs (based on your folders):

- rough→tiedown, tiedown→clean, clean→color, rough→clean, line→color, skeleton→clean.
(Exact availability per folder was outlined earlier; we’ll materialize pairs accordingly.)

Manifest schema (one row = 1 training sample):

input_path, target_path, input_phase, target_phase, animation_id, frame_id

Balancing: If one mapping dominates (e.g., rough→tiedown is abundant), downsample it or upsample minority pairs to keep ±20% balance per pair so the model doesn’t overfit one transition.

4) Splits & evaluation sets

Create three non-overlapping splits by animation ID (not by frames) to avoid leakage:

- Train: ~70% of animations.

- Val: ~15% (used for SSIM/FID, checkpoint selection).

- Hold-out test: ~15% (for report & client visual).

Keep at least one example of each pair type in Val and Test.

5) Preprocessing (RGBA aware)

- Resize & pad to 512/768 while preserving aspect ratio.

- Normalize RGB to [-1, 1] (or ImageNet if using VGG perceptual); Alpha stays in [0,1] (no normalization).

- Mask-consistent ops: apply spatial transforms identically to input & target.

6) Augmentation (to combat limited data)

Applied with modest probability (keep lines crisp):

- Horizontal flip, ±7° rotation, ±10% scale, mild perspective.

- Line contrast/brightness jitter (small), Gaussian noise (very low σ).

- Optional synthetic paper texture added only on input rough/tiedown to improve robustness.

Goal: diversity without drifting away from line integrity.

7) Model & losses (conceptual)

Backbone: pix2pixHD-style generator (U-Net) + multi-phase conditioning.

- Conditioning: phase labels via learned embeddings concatenated to encoder/decoder features.

- Losses (weighted):

  - L1 reconstruction (primary)

  - Perceptual (VGG) for line/shapes

  - SSIM (structure)

  - Adversarial (PatchGAN) for sharpness (low weight to avoid ringing)

- Alpha handling: predict RGBA; compute losses on RGB; optionally add L1 on alpha to preserve transparency.

8) Training schedule (high level)

- Resolution: start 512; bump to 768 for last 10–20% steps if VRAM allows (progressive).

- Batch size: 4–8 @ 512 on 16GB; use grad accumulation if needed.

- Optimizer: Adam/AdamW (lr 2e-4), linear warmup 1–2k steps, cosine decay.

- AMP: mixed precision on.

- Early stopping: patience ~5 evals on Val SSIM/FID composite.

- Checkpoints: save every N steps + best by Val metric; always export encoder weights for Stage 2.

9) Metrics & validation protocol

- SSIM (↑) on edges/line regions (compute also on alpha-masked areas).

- LPIPS (↓) for perceptual closeness.

- FID (↓) computed on clean and color subsets separately.

- Qual board: a fixed 5× grid of representative frames covering each pair type for human review (before/after with alpha over checkerboard).

Acceptance gates (practical):

- SSIM ≥ 0.78 on rough→clean Val.

- No obvious flicker on 5-frame “quick run” (just to sanity-check temporal consistency without Stage 3).

- Alpha preserved (no unwanted opaque halos).

10) Risks & mitigations

- Imbalanced pairs → use sampling weights and pair-balanced batches.

- Noisy roughs → augment with mild denoise/contrast; add robustness loss.

- Over-smooth lines → tune adversarial/perceptual weights; add edge-aware L1.

- Haloing on alpha → composite on checkerboard during QA; add alpha L1.

- Domain drift across artists → mix animations per batch; consider small style jitter (Stage 1 light).

11) Artifacts & naming

- stage1_multiphase_cleaner.pth (full)

- stage1_encoder_backbone.pth (for Stage 2 init)

- val_report_stage1.json (metrics by pair)

- qual_board_stage1.png (side-by-side grid)

- manifest_train.csv, manifest_val.csv, manifest_test.csv

12) AWS demo app (Stage-1 scope)

- Input: PNG frames (supports RGBA).

- Controls: Input phase, Target phase (only those trained).

- Output: cleaned/translated PNGs (RGBA), downloadable ZIP.

- Limits: single frames or short batch (≤10) for preview, no style/motion yet.

- Infra: EC2 g4dn for inference, S3 for IO, CloudWatch logs.

13) Deliverables & handoff for Stage 2

- Trained multi-phase translator + encoder export.

- Metrics + qualitative board.

- Cleaned data manifests.

- Short note on which pairs underperformed (if any) to guide Stage 2 transfer learning focus.

14) Execution order (checklist)

Prep

- Finalize phase label mapping & folder→label map.

- Build manifests (train/val/test) with balanced pairs.

- QA PNGs (RGBA present), resize/pad scripts ready.

- Lock augmentation recipe & resolution.

Training
5. Warmup at 512, monitor SSIM/LPIPS/FID on Val every N steps.
6. (Optional) final fine-tune at 768.
7. Export best ckpt + encoder.

Validation & Demo
8. Run hold-out test; assemble qual board.
9. Package demo (FastAPI endpoint + simple React page).
10. Deploy to AWS (EC2 + S3), smoke test with 6 representative samples.